MoneyKeel

Net worth module — launch readiness

The seven steps, run end to end · 1 October 2026

STEP 7 — IS THE MODULE LAUNCH READY?

No. Eleven of the seventeen checks pass; six do not.

A module is marked launch ready only when every one of the six steps before it is complete. Four of the six that fail are mine to close and need nothing from you. One needs one word from you. One is a measurement problem rather than a defect, and is explained on its own row.

# The seventeen checks, at a glance

| STEP | WHAT IT ASKS | RESULT | WHOSE |
| --- | --- | --- | --- |
| 1.a | Screens designed, approved and coded | not complete | You — one word |
| 1.b | Screens obey the standards and the decision log | not compliant | Mine |
| 1.c | No figure on a screen without its identifier | not compliant | Mine |
| 2.a | The master file’s metrics match the approved designs | not compliant | Mine |
| 2.b | The metrics obey the standards and the decision log | compliant | — |
| 2.c | The code carries the revised metrics, and is tested | not complete | Mine |
| 3.a | Open errors or audit findings on a function | complete | — |
| 3.b | Functions with findings corrected and coded | complete | — |
| 3.c | A test on the accuracy of each function | not complete | Mine |
| 3.d | Those tests run | complete | — |
| 4.a | The orchestrator architecture | complete | — |
| 4.b | Orchestrators coded | complete | — |
| 4.c | Tests on the orchestrators | complete | — |
| 4.d | Those tests run | complete | — |
| 5 | Is every metric, function, input and decision used in code? | complete | — |
| 6.a | Ten use cases, five common and five edge | complete | — |
| 6.b | Those use cases run as an end user | complete | — |

The module is seven screens, your scope of 1 October: Net worth, Account detail, Add account by hand, Itemize, Bonds, Other investments, Holding detail. Home, Insights, Import holdings, Job safety and Stress test are not part of it.

# Step 1 — the screens

## 1.a  Screens designed, approved and coded

Step 1.a not complete because 1 of 7 screens lacks an approved design, though all 7 are coded: Itemize has a design drawn but no approval of yours on record.

| SCREEN | STATE | DESIGN OF RECORD |
| --- | --- | --- |
| Net worth | approved + coded | quiet-instrument v08 — all seven frames A to G |
| Account detail | approved + coded | performance v17, frame 2 Account portfolio |
| Add account by hand | approved + coded | add-account-by-hand v01 |
| Bonds | approved + coded | bonds v01 — approved 1 Oct, to review on TestFlight |
| Other investments | approved + coded | alternatives v01 — approved 1 Oct, to review on TestFlight |
| Holding detail | approved + coded | holding-detail v01 — approved 1 Oct, to review on TestFlight |
| Itemize | drawn, NOT approved | itemize v01 — awaiting your word |

Itemize was not among the three you approved. It is the only thing holding this step.

## 1.b  The screens against the standards and the decisions

Step 1.b not compliant because, although all 11 standards guards pass (38 tests, 0 failed) and no decision is breached, the compliance of 118 of 225 decisions is UNCONFIRMED — they leave only a faint mark in the screen code, so nothing yet shows the screen obeys them. 20 more quote wording found on no screen; all 20 were read by hand on 1 October and are your own remarks rather than text meant to appear, but that reading is not pinned by a test.

| VERDICT ON THE 225 DECISIONS TOUCHING THIS MODULE | COUNT |
| --- | --- |
| Complies — settled outright | 15 |
| Leaves a clear mark in the screen code — read to confirm | 72 |
| Leaves only a faint mark — unconfirmed | 118 |
| Quotes wording found on no screen — read by hand, your own remarks | 20 |
| Breached | 0 |

Guards that pass: the one-term canon, the retired word, precision and display, the dark-green bar edge to edge, colours from the tokens, one class label, mock copy on the canon, the screens agreeing with each other, one wording for the odds, own-math framing, and source always with a date only when stale.

## 1.c  Every figure carries its identifier

Step 1.c not compliant because 138 figures are still printed without an identifier across all 7 of the 7 screens. The existing ratchet guard passes, which only means the count has not RISEN since 14 September.

| SCREEN | FIGURES PRINTED WITH NO IDENTIFIER |
| --- | --- |
| Net worth | 51 |
| Account detail | 31 |
| Holding detail | 18 |
| Bonds | 17 |
| Itemize | 11 |
| Other investments | 9 |
| Add account by hand | 1 |
| Total for the module | 138 |
| Across the whole app | 654 in 57 files |

# Step 2 — the metrics

## 2.a  Do the master file’s metrics match the approved designs?

Step 2.a Metrics not compliant with screen design. Total metrics 48.

| WHAT IS WRONG | WHICH ONES | WHY IT MATTERS |
| --- | --- | --- |
| Declared in code, never issued on the register | MK-NW-M-046, MK-NW-M-047, MK-NW-M-048 | The register and the code disagree about what exists, so the master file’s count is not the app’s. |
| A Net worth screen whose figures are declared under another family | Other investments → MK-MN-M-022, MK-MN-M-023 | Its figures answer to the menu family, so they are outside every Net worth check — including the one above. |
| An approved design with no metric at all | Add account by hand | Nothing on the master file describes what that screen shows. |
| A label holding a description instead of the screen’s own words | MK-NW-M-007, 010, 011, 020, 046, 048 | The label field is contracted to hold “the words a person reads beside it, exactly as the screen says them”. A description cannot be checked against a screen. |

## 2.b  Do the metrics obey the standards and the decisions?

Step 2.b All metrics compliant with the standards and the decision log. Total metrics 48.

| CHECKED | RESULT |
| --- | --- |
| Metrics examined | 48 |
| Canon rows read from the vocabulary standard | 32 |
| Retired words searched for | 32 |
| Metrics carrying a retired word | 0 |
| Metrics using a precision the standard does not allow | 0 |
| Metrics with no refusal recorded | 0 |
| Metrics with no formula recorded | 0 |
| Metrics with no worked example that RUNS | 0 |

## 2.c  Is the code carrying the revised metrics, and tested?

Step 2.c not complete because of 11 corrections that 2.a and 2.b found and that nothing has yet changed in either the master file or the code — the file-and-code rule means neither moves alone.

All 48 metrics are named in the code and every door test passes. The step fails only on the 11 corrections owed, which is the correct reading: a finding is not closed until both the file and the code carry it.

# Step 3 — the functions

## 3.a  Open errors or audit findings

Step 3.a complete — 101 functions, 101 accurately coded, 0 with errors or audit findings to be addressed.

| FUNCTIONS OF THIS MODULE | COUNT |
| --- | --- |
| Ready to be coded (declared, not yet in a file) | 0 |
| Accurately coded | 101 |
| With errors or audit findings to be addressed | 0 |
| Structural breaks across the whole master file | 0 |
| Open findings across the whole master file | 86 |
| — of those, touching this module | 0 |

The 86 open findings elsewhere are 43 “no input list”, 34 “dead input” and 9 “not an input”. None touches a Net worth function.

## 3.b  Functions corrected and coded

Step 3.b complete — nothing to correct: no function of this module carries an open error or audit finding.

## 3.c  A test on the accuracy of each function

Step 3.c not complete because only 1 of 101 functions is NAMED BY ITS IDENTIFIER in a test.

This is a traceability gap, not a correctness one. The functions ARE exercised — 86 tests across 9 door files run through them and all pass — but the tests name the FIGURES they check, not the functions. So you cannot go from a function identifier to the test that pins it, which is the one-minute trace of objective 3, and it does not work in that direction yet.

| DOOR / FILE | TESTS |
| --- | --- |
| account.test.ts | 6 |
| alternatives-outlook.test.ts | 3 |
| bonds.test.ts | 8 |
| emergency-fund.test.ts | 10 |
| holding.test.ts | 6 |
| look-back.test.ts | 3 |
| net-worth.test.ts | 16 |
| performance-decisions.test.ts | 22 |
| performance.test.ts | 12 |
| Total | 86 |

## 3.d  Running those tests

Step 3.d complete — 86 tests ran, 86 passed, 0 failed.

# Step 4 — the orchestrators

## 4.a  The architecture — where an orchestrator should exist, and why

Step 4.a complete — 8 orchestrators exist and the architecture needs no new one.

One orchestrator per question a screen asks. Nothing is proposed for deletion, because the screens were moved onto these doors as each was built (your rulings Q-NW-2 and Q-NW-4, 27 September). That is why the “to be deleted” and “to be updated” columns are empty: the work they would describe is already done.

| ORCHESTRATOR | NAME | THE QUESTION IT ANSWERS | TO DELETE | TO UPDATE |
| --- | --- | --- | --- | --- |
| MK-NW-O-001 | theBonds | What are my bonds worth, and what do they pay? | none | none |
| MK-NW-O-002 | theAccount | What is this account worth and what is inside it? | none | none |
| MK-NW-O-003 | theNetWorth | What am I worth? | none | none |
| MK-NW-O-004 | theEmergencyFund | How long would my cash last? | none | none |
| MK-NW-O-005 | theAlternativesOutlook | What are my alternatives expected to do? | none | none |
| MK-NW-O-006 | theHolding | What is this holding worth, and how has it done? | none | none |
| MK-NW-O-007 | theLookBack | How did I get here? | none | none |
| MK-NW-O-008 | thePerformance | What did my money earn? | none | none |

## 4.b  Coded

Step 4.b complete — all 8 orchestrators are coded, each in its own door file.

## 4.c and 4.d  Tests, and running them

Step 4.c complete — 56 tests across 8 orchestrators. Step 4.d complete — 56 ran, 56 passed, 0 failed.

| ORCHESTRATOR | TESTS | RAN | PASSED | FAILED |
| --- | --- | --- | --- | --- |
| MK-NW-O-001 theBonds | 8 | 8 | 8 | 0 |
| MK-NW-O-002 theAccount | 6 | 6 | 6 | 0 |
| MK-NW-O-003 theNetWorth | 8 | 8 | 8 | 0 |
| MK-NW-O-004 theEmergencyFund | 10 | 10 | 10 | 0 |
| MK-NW-O-005 theAlternativesOutlook | 3 | 3 | 3 | 0 |
| MK-NW-O-006 theHolding | 6 | 6 | 6 | 0 |
| MK-NW-O-007 theLookBack | 3 | 3 | 3 | 0 |
| MK-NW-O-008 thePerformance | 12 | 12 | 12 | 0 |
| Total | 56 | 56 | 56 | 0 |

# Step 5 — the full audit: is every identifier used in code?

Step 5 complete — every one of the 48 metrics and 101 functions of this module is used in code; 0 orphans.

| WHAT | TOTAL | USED IN CODE | ORPHAN |
| --- | --- | --- | --- |
| Metrics | 48 | 48 | 0 |
| Functions | 101 | 101 | 0 |
| Inputs (shared across modules) | 65 | 65 | 0 |
| Decisions touching this module | 225 | 14 | 211 |
| Audit findings on this module | 0 | 0 | 0 |

The decisions row is the one to read twice. 211 decisions that govern this module are cited nowhere in its code. They are not orphans in the sense the other rows mean — the figures and functions they govern all exist — but nothing in the code names the ruling it answers to, so a wrong number cannot be traced back to your decision. 14 are now cited by identifier, up from 3 across the whole app this morning. That is the same gap step 1.b counts from the other side.

# Step 6 — ten use cases, run as an end user

Step 6.a complete — ten use cases written, each with the test that runs it. Step 6.b complete — all ten pass.

| # | KIND | THE USE CASE, IN ONE SENTENCE | PASS / FAIL | FINDINGS |
| --- | --- | --- | --- | --- |
| 1 | common | A person opens Net worth with three accounts and sees one total that equals what they own minus what they owe. | pass | 3 assertions, all passed |
| 2 | common | They tap an account and the account page shows the same balance the Net worth row showed. | pass | 3 assertions, all passed |
| 3 | common | They open a bond and its value, coupon and yield agree with the Bonds screen total. | pass | 2 assertions, all passed |
| 4 | common | They tap a holding and its value equals its quantity times its price. | pass | 2 assertions, all passed |
| 5 | common | They check how many months of expenses their cash covers, and the figure agrees everywhere it appears. | pass | 4 assertions, all passed |
| 6 | edge | A brand-new account with nothing in it: every figure reads a real $0 and no figure is invented. | pass | 35 assertions, all passed |
| 7 | edge | An account whose holdings add up to more than its balance: the screen says so and states the new total. | pass | 6 assertions, all passed |
| 8 | edge | A linked account that has not synced for weeks: the source chip shows how old it is, and only then. | pass | 7 assertions, all passed |
| 9 | edge | A holding with no live price: it shows what was paid and says the rest cannot be computed. | pass | 16 assertions, all passed |
| 10 | edge | Balances hidden: every figure on every screen of the module masks, with nothing leaking. | pass | 2 assertions, all passed |

# What closes the six that fail

| STEP | WHAT HAS TO HAPPEN | WHOSE | SIZE |
| --- | --- | --- | --- |
| 1.a | Approve Itemize v01, or say what to change in it. | You | One word |
| 1.c | Attach an identifier to 138 figures across 7 screens. Mechanical — no decision needed. | Mine | Large but routine |
| 2.a | Issue the three unissued metrics; move the Alternatives figures from the menu family to Net worth; declare the Add-account metrics; rewrite 6 labels as the words the screen says. | Mine | Half a day |
| 2.c | Closes by itself once 2.a is done — in both the file and the code. | Mine | With 2.a |
| 3.c | Name each function by its identifier in the test that pins it, so a function traces to its proof in one step. | Mine | Half a day |
| 1.b | Confirm the 118 unconfirmed decisions against the screens, and pin the 20 hand readings with a test so they stop depending on my word. | Mine | The long pole |

Nothing in this report is asserted from memory. Every number was produced by module-launch-steps.py reading the code, the register, the decision log and the approved designs, and every step prints the count of what it examined so a check that stops working goes red rather than quiet.

Three errors of my own were found and fixed while running it: step 2.a’s label matcher was rejecting labels that were present on mocks I had drawn an hour earlier; two of the ten use-case test paths were typed from memory and did not exist; and step 1.a first guessed design approval from filenames rather than reading the one design record.