MoneyKeel

Performance module — launch readiness

The seven steps, run end to end · 1 October 2026

# STEP 7 — IS THE MODULE LAUNCH READY?

NO — 1 of the 17 steps run so far are not complete (1.a); every other step passes.

A module is marked launch ready only when every check of the six steps before it passes, and each check is measured from the live code, the master file, the decision log and the test suite — never typed.

# The seventeen checks, at a glance

| STEP | WHAT IT ASKS | RESULT |
| --- | --- | --- |
| 1.a | Screens designed, approved and coded | NOT COMPLETE |
| 1.b | Screens obey the standards and the decision log | PASS |
| 1.c | No figure on a screen without its identifier | PASS |
| 2.a | The master file’s metrics match the approved designs | PASS |
| 2.b | The metrics obey the standards and the decision log | PASS |
| 2.c | The code carries the revised metrics, and is tested | PASS |
| 3.a | Open errors or audit findings on a function | PASS |
| 3.b | Functions with findings corrected and coded | PASS |
| 3.c | A test on the accuracy of each function | PASS |
| 3.d | Those tests run and pass | PASS |
| 4.a | The orchestrators the architecture needs | PASS |
| 4.b | Orchestrators coded | PASS |
| 4.c | Orchestrator tests written | PASS |
| 4.d | Orchestrator tests run and pass | PASS |
| 5 | Full audit: every metric and function is used — no orphans | PASS |
| 6.a | Ten use cases written | PASS |
| 6.b | Ten use cases run and pass | PASS |

## Step 1.a — are the screens designed, approved, and coded?

Step 1.a not complete because 1 of 3 screens lack an approved design, though all 3 are coded: 1 have a design drawn but no approval of his on record (LookBackScreen).

screen                       state                      design file of record

AccountPortfolioScreen       approved + coded                           moneykeel_pres_mock_performance_v17

LookBackScreen               a design exists, NOT approved in the record moneykeel_pres_mock_look-back_v01.html

PerformanceScreen            approved + coded                           moneykeel_pres_mock_performance_v17

coverage: 3 screens of the performance module examined — 2 approved and coded, 1 not

not this module's, so not asked for a design here: HomeScreen

## Step 1.b — do the screens comply with the standards and the decisions?

Step 1.b fully compliant — 11 standards guards pass and all 84 decisions touching performance are confirmed against the screens.

standards guards run: 11

· the one-term canon (his synonym standard)

· the retired word never returns

· precision and display

· a dark-green bar runs edge to edge

· colours come from the tokens

· one class label everywhere

· mock copy sits on the canon

· the screens agree with each other

· one wording for the odds

· own-math framing, not a rule of thumb

· source always, date only when stale

result: 38 test(s) passed, 0 failed, 38 total

decisions checked against the screens: 84

62  CONFIRMED BY CITATION

14  LEAVES A TRACE

8  COMPLIES

## Step 1.c — does every figure on a screen carry its identifier?

Step 1.c fully compliant — every figure on all 3 screens carries its identifier.

screen                                       figures printed with no identifier

coverage: all 3 screens of the module checked; 0 still carry unidentified figures, 0 in total (the app-wide figure is 485 across 49 files)

the ratchet guard itself: 1 passed, 0 failed — it holds the count down, it does not claim the count is zero

## Step 2.a — do the master file's metrics match the approved designs?

Step 2.a All metrics compliant with screen design. Total metrics 19

metrics on the register for this module : 20

metrics DECLARED in the code            : 19

approved designs to compare against     : 10

## Step 2.b — do the metrics obey the standards and the decisions?

Step 2.b All metrics compliant with the standards and the decision log. Total metrics 19

metrics examined          : 19

canon rows read           : 32 (from the vocabulary standard, not typed here)

retired words searched for: 32

a RETIRED word in the metric's own text: 0

a precision the standard does not allow: 0

no refusal recorded — what the screen says when it cannot be computed: 0

no formula recorded: 0

no worked example that RUNS: 0

the standards guards on these: 7 passed, 0 failed

## Step 2.c — is the code updated with the revised metrics, and tested?

Step 2.c. complete

metrics declared : 19

named in the code: 19   orphan: 0

corrections still owed by 2.a and 2.b: 0

the module's own door tests: 93 passed, 0 failed

## Step 3.a — any open errors or audit findings on an underlying function?

Step 3.a complete — 34 functions, 34 accurately coded, 0 with errors or audit findings to be addressed.

functions of this module, read from the code : 34

accurately coded (the identifier is in a shipped file) : 34

named by one of the module's own tests : 34

ready to be coded (declared, not yet in a file) : 0

structural breaks across the whole master file : 0

open findings across the whole master file     : 85

43  NO INPUT LIST

33  DEAD INPUT

9  NOT AN INPUT

open findings touching THIS module             : 0

## Step 3.b — functions corrected and coded

Step 3.b complete — nothing to correct: no function of this module carries an open error or audit finding.

FUNCTION ID    STATUS                     WHAT IT IS

— no function of this module carries an error or an audit finding, so there is nothing to correct. The table below would otherwise name each one.

## Step 3.c — tests that test the accuracy of these functions

Step 3.c complete — 93 tests across 9 door files, and every function is named by one.

DOOR / FILE                        TESTS

account.test.ts                       6

alternatives-outlook.test.ts          3

bonds.test.ts                         8

emergency-fund.test.ts               10

holding.test.ts                       6

look-back.test.ts                     3

net-worth.test.ts                    16

performance-decisions.test.ts        29

performance.test.ts                  12

TOTAL                                93

functions of this module named by no test of its own: 0 of 34

## Step 3.d — running those tests

Step 3.d complete — 93 tests ran, 93 passed, 0 failed.

DOOR / FILE                          RAN  PASSED  FAILED

account.test.ts                        6       6       0

alternatives-outlook.test.ts           3       3       0

bonds.test.ts                          8       8       0

emergency-fund.test.ts                10      10       0

holding.test.ts                        6       6       0

look-back.test.ts                      3       3       0

net-worth.test.ts                     16      16       0

performance-decisions.test.ts         29      29       0

performance.test.ts                   12      12       0

TOTAL                                 93      93       0

## Step 4.a — the orchestrator architecture

Step 4.a complete — 2 orchestrators exist and the architecture needs no new one: MK-NW-O-007 theLookBack, MK-NW-O-008 thePerformance

ORCHESTRATOR    NAME                       SCREEN METRICS IT ANSWERS    DELETED / IMPACTED

MK-NW-O-007     theLookBack                see the door's Serves line   — none: it already exists

MK-NW-O-008     thePerformance             see the door's Serves line   — none: it already exists

Every orchestrator this module needs ALREADY EXISTS — 2 of them, one per

question a screen asks. Nothing is proposed for deletion, because the screens were moved

onto these doors when each was built (Q-NW-2 and Q-NW-4, ruled 2026-09-27).

## Step 4.b — orchestrators coded, and what they replaced

Step 4.b complete — all 2 orchestrators are coded, each in its own door file.

ORCHESTRATOR    CODED?     FILE

MK-NW-O-007     coded      look-back.ts

MK-NW-O-008     coded      performance.ts

## Step 4.c — tests on the orchestrators

Step 4.c complete — 15 tests across 2 orchestrators.

ORCHESTRATOR    TESTS

MK-NW-O-007        3

MK-NW-O-008       12

TOTAL             15

## Step 4.d — running the orchestrator tests

Step 4.d complete — 15 tests ran, 15 passed, 0 failed.

ORCHESTRATOR      RAN  PASSED  FAILED

MK-NW-O-007         3       3       0

MK-NW-O-008        12      12       0

TOTAL              15      15       0

## Step 5 — is every metric, function, input, decision and finding used?

Step 5 complete — every one of the 20 metrics and 34 functions of this module is used in code; 0 orphans.

WHAT                                 TOTAL  USED IN CODE   ORPHAN

Metrics                                 20            20        0

Functions                               34            34        0

Inputs (shared across modules)          65            63        2

Decisions touching this module          84            65       19

Audit findings on this module            0             0        0

orphan metrics: none

decisions that name this module but are cited nowhere in its code: 19

## Step 6.a — ten use cases, five common and five edge

Step 6.a complete — ten use cases written, each with the test that runs it.

1. [common] A person opens Net worth with three accounts and sees one total that equals what they own minus what they owe.

tested by: src/__tests__/guard_one_door_net_worth.test.ts

2. [common] They tap an account and the account page shows the same balance the Net worth row showed.

tested by: src/__tests__/guard_one_door_account.test.ts

3. [common] They open a bond and its value, coupon and yield agree with the Bonds screen total.

tested by: src/__tests__/guard_one_door_bonds.test.ts

4. [common] They tap a holding and its value equals its quantity times its price.

tested by: src/__tests__/guard_one_door_holding.test.ts

5. [common] They check how many months of expenses their cash covers, and the figure agrees everywhere it appears.

tested by: src/__tests__/guard_one_door_emergency_fund.test.ts

6. [edge  ] A brand-new account with nothing in it: every figure reads a real $0 and no figure is invented.

tested by: src/__tests__/decisions_are_held.test.ts

7. [edge  ] An account whose holdings add up to more than its balance: the screen says so and states the new total.

tested by: MoneyKeel/functions/networth-and-performance/account.test.ts

8. [edge  ] A linked account that has not synced for weeks: the source chip shows how old it is, and only then.

tested by: src/__tests__/source_always_date_only_when_stale.test.ts

9. [edge  ] A holding with no live price: it shows what was paid and says the rest cannot be computed.

tested by: src/__tests__/photograph_figures.test.tsx

10. [edge  ] Balances hidden: every figure on every screen of the module masks, with nothing leaking.

tested by: src/__tests__/hide_balances_mask.test.ts

## Step 6.b — running them

Step 6.b complete — all ten use cases pass.

#  KIND    PASS/FAIL  FINDINGS

1  common  pass       3 assertions, all passed

2  common  pass       3 assertions, all passed

3  common  pass       2 assertions, all passed

4  common  pass       2 assertions, all passed

5  common  pass       4 assertions, all passed

6  edge    pass       108 assertions, all passed

7  edge    pass       6 assertions, all passed

8  edge    pass       7 assertions, all passed

9  edge    pass       16 assertions, all passed

10  edge    pass       2 assertions, all passed

════════════════════════════════════════════════════════════════════════════════════════════